3030 final project

Start:  9/6   End:  12/3

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Mon |  | Tue |  | Wed |  | Thu |  | Fri | Sat/Sun |
| Week  1 |  |  |  |  |  | Nov. 1 |  | 2 |  | 3 | 4/5 |
| Week  2 | Receive project requirements  Planning phase. | 6 |  | 7 | Install WordPress  Check in | 8 |  | 9 | Configure WordPress for URL | 10 | 11/12  Turn in |
| Week  3 | Customization, theming and setup | 13 | Set up custom theme | 14 | Check in | 15 |  | 16 | Install plugins if necessary | 17 | 18/19  Turn in |
| Week  4 | Caching, optimization and security | 20 | Enable caching  Make security enhancements | 21 | Check in | 22 |  | 23 | Document security and caching | 24 | 25/26  Turn in |
| Week  5 | Website deployment | 27 | Look at innovating the site | 28 | Check in | 29 |  | 30 | Make final adjustments | Dec. 1 | 2/3  Turn in |
| Week  6 |  | 4 |  | 5 |  | 6 |  | 7 |  | 8 | 9/10 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |